# Build Sequence

## Harbour and Pine fictional customer support example

Harbour and Pine (fictional demonstration) · compiled 2026-09-12

The proposed build order and definitions of done. Hard prerequisites and decisions requiring build evidence are listed separately. Other relationships described in the rationale may inform a decision without preventing it from being made earlier. Schedule validation checks this model, not the truth of its assumptions.

Read alongside the decision envelope, which records the decisions referenced below.

### 1. Build the evidence and handover record

Logging and queue ownership are prerequisites for a meaningful trial.

Settles, or makes settleable:

- D-004 Set the missing-record handover deadline

- D-006 Make decisions reconstructable

Done when. A reviewer can trace every synthetic request from source to final human outcome.

| Ref | Criterion | How it is checked | Against what |
| --- | --- | --- | --- |
| B-001-C1 | Create ten synthetic requests including a missing record and an unavailable support lead. Each has a source reference, named owner, timestamp and final outcome. | manual | — |
| B-001-C2 | Document and approve access, retention and the response clock before any real customer data is collected. | manual | — |

Owner: Alex Chen (fictional) — Engineering lead

### 2. Create and agree the evaluation set

The team must agree what correct means before comparing assistant replies.

Settles, or makes settleable:

- D-005 Approve evidence for a shadow trial

Done when. Support and operations approve expected results for routine and exception cases.

| Ref | Criterion | How it is checked | Against what |
| --- | --- | --- | --- |
| B-002-C1 | Define twenty synthetic cases including conflicting sources, missing orders, refund requests and address changes. | manual | — |
| B-002-C2 | Record an expected answer or handover for every case and the reason. Reviewers resolve disagreements or record an open decision. | manual | — |

Owner: Maya Reed (fictional) — Support lead

### 3. Run a shadow comparison and decide the next stage

Use the evidence and evaluation set from the first two items before requesting more autonomy.

Settles, or makes settleable:

- D-002 Permit a bounded delivery status reply

Done when. A review packet supports an explicit decision to remain held or progress; passing does not automatically authorise unattended replies.

| Ref | Criterion | How it is checked | Against what |
| --- | --- | --- | --- |
| B-003-C1 | With customer sending disabled, replay the approved cases and pair every proposed reply with the human judgement. | manual | — |
| B-003-C2 | Report unsupported claims, prohibited actions, routing errors and corrections separately. A critical failure keeps the relevant decision held. | manual | — |
| B-003-C3 | The support lead records whether to permit a limited checked trial and its conditions. No automatic promotion to running. | manual | — |

Owner: Alex Chen (fictional) — Engineering lead

## Acceptance

This sequence is accepted when the people named below confirm the order and the definitions of done.

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Support lead | Maya Reed (fictional) |  |  |
| Operations owner | Jon Bell (fictional) |  |  |
| Engineering lead | Alex Chen (fictional) |  |  |